|  |  |
| --- | --- |
|  | 2016 |
|  | DEPARTMENT: UBIT  NAME : MOHAMMAD AHSAN MUNEER  CLASS : BSSE  SEATION : A  SEAT NO : 18 |

|  |
| --- |
| [project proposal]  “transforming” |

## “Do the Best You Can With What You Have Been Given”

1. **OBJECTIVES:**

The objective of this task is to provide software development for the enhancement of the company who want to increased productivity and outcomes. Provide detailed information about proposed procedures, if available, and the scope of work. Include information on activities such as recruiting, training, testing, and actual work required

1. **CREATE AND MANAGE BACKLOG:**

Make available featured information about planned methods, if available create and manage backlog. Include information on activities such as planning, information gathering, analysis & design, development, unit testing, integration & testing, implementation, operation & maintenance.

1. **TIME TABLE OF PROJECT:**

Detailed information on the expected timetable for the project, break the project in to sub tasks, and provide a schedule for each task.

|  |  |  |
| --- | --- | --- |
| PHASES | Description of Work | Start and End Dates |
| Task One | Transforming data software | Mon 4/4/16 to Wed 5/4/16 |
| Sub task one | Think tank | Mon 4/4/16 to Fri 4/8/16 |
| Sub task two  Sub task three  Sub task four  Sub task five | Information gathering  Development  Integration and testing  Operation and maintenance | Mon 4/11/16 to Mon 4/18/16  Tue 4/19/16 to Fri 4/22/16  Mon 4/25/16 to Thu 4/28/16  Fri 4/29/16 to Wed 5/4/16 |

1. **BUDGET OF PROJECT:**

State the proposed costs and budget of the project. Also include information on how you intend to manage the budget.

| RESOURCE NAME: |  | BASE: | STANDARD RATE  Rs: /Hr | OVERTIME RATE Rs: /Hr |
| --- | --- | --- | --- | --- |
| Software developer | WORK | 500 | 400 |
| It department employers | WORK | 300 | 150 |
| Business man | WORK | 1000 | 100 |
| SEO | WORK | 1500 | 600 |
| Designer | WORK | 500 | 250 |
| Coder | WORK | 2000 | 1000 |
| Tester | WORK | 800 | 400 |
| Advertisement website | WORK | 10000 | 1000 |
| TOTAL BUDGET Rs: | 500000 | | | |
| BUDGET USED Rs: | 452000 | | | |

1. **WORKING SOFTWARE:** This software use under the company from transforming data one place to another place without any connection and internet.
2. **STRATEGIC CONTEXT:**

Software running on the server supports both research and instructional activities. The project is in direct support of UBITIANS initiative to incorporate the use of technology in education.

1. **NEEDED FOR PROJECT:**

|  |
| --- |
| 1.Software developer |
| 2.IT department employers |
| 3.Business man |
| 4.SEO |
| 5.Designer |
| 6.Coder |
| 7.Tester |
| 8.Advertisement websites |

1. **RESULTS OF THE PROJECT**

**PROPOSAL:**

Shift of focus from delivery of goods and services to benefits to the target beneficiaries. Focus on effectiveness and impact of our work. The main purpose of this project is to help out of those rural areas which do not have internet and any connectivity.